🗓️

The Joy of System Design

Agile Sprint Plan — 5 Sprints × 2 Weeks

Incremental release strategy: Foundation → Core Game → Polish → Social → Scale

# Overview & Principles

This plan organizes development into 5 two-week sprints. Each sprint delivers a working, deployable increment. AI agents must complete each sprint's acceptance criteria before advancing. Backend and frontend work happens in parallel within each sprint using the shared TypeScript contracts defined in packages/shared-types.

🤖  Agent Guidance: Begin each sprint by reading the shared-types package. All API request/response shapes are defined there. Do NOT hardcode API response shapes in frontend components — always import from @joy/shared-types.

| Sprint | Name | Duration | Release Goal |
| --- | --- | --- | --- |
| 1 | Foundation & Auth | Weeks 1–2 | Monorepo up, DB migrated, auth working, landing page live |
| 2 | Core Game Loop | Weeks 3–4 | Full game playable: select → canvas → submit → result |
| 3 | Polish & Feedback | Weeks 5–6 | Animations, explanation panel, dashboard, dark mode |
| 4 | Social & Discovery | Weeks 7–8 | Leaderboard, share links, problem tags, search |
| 5 | Scale & Quality | Weeks 9–10 | Performance, monitoring, admin panel, more designs |

Sprint 1: Foundation & Auth

⏱ 2 weeks   🎯 Goal: Deployable skeleton with auth, DB, and landing page

## Backend Tasks

- Initialize NestJS project in apps/api with Turborepo monorepo setup

- Configure Prisma ORM: write schema.prisma with all 5 core tables; run first migration

- Implement AuthModule: JWT strategy + OAuth (GitHub & Google) via passport-jwt, passport-github2, passport-google-oauth20

- Implement UsersModule: GET /users/me endpoint; user creation on first OAuth login

- Seed database: insert 2 complete problem graphs (Instagram + YouTube) with all nodes, edges, and component types

- Basic ProblemsModule: GET /problems and GET /problems/:slug with graph masking (50% blank slots)

- Configure Redis connection (ioredis); implement simple graph caching (TTL: 5 minutes)

- Health check endpoint: GET /health → { status: "ok", db: "connected", redis: "connected" }

- Docker Compose file for local dev: PostgreSQL + Redis services

## Frontend Tasks

- Initialize Next.js 14 project in apps/web with App Router, Tailwind CSS, next-themes

- Install and configure: @xyflow/react (React Flow), motion, @dnd-kit/core, canvas-confetti

- Create packages/shared-types: define all TypeScript interfaces (Problem, ProblemGraph, Node, Edge, ComponentType, Submission, SlotResult)

- Implement NextAuth.js: GitHub + Google providers + credentials; session stored in HTTP-only cookie

- Build design system foundation: Tailwind config with all design tokens (colors, fonts, animations)

- Build all base UI components: Button, Badge, Card, Modal, Toast, Avatar, ThemeToggle, Skeleton

- Build Landing Page: hero section + how-it-works + footer (animations deferred to Sprint 3)

- Build Auth pages: /login and /register with form validation

- Configure Clash Display + Plus Jakarta Sans fonts via next/font

## Sprint 1 Acceptance Criteria

| Criterion | Backend | Frontend |
| --- | --- | --- |
| User can sign up and log in with GitHub or Google OAuth | ✅ | ✅ |
| GET /problems returns list of 2 seeded problems | ✅ | — |
| GET /problems/instagram returns masked graph JSON | ✅ | — |
| Landing page renders in < 2s on local dev | — | ✅ |
| Dark/light mode toggle works site-wide | — | ✅ |
| All shared TypeScript types compile without errors | ✅ | ✅ |
| Docker Compose starts all services successfully | ✅ | — |

Sprint 2: Core Game Loop

⏱ 2 weeks   🎯 Goal: Fully playable game: select problem → solve → submit → see score

## Backend Tasks

- Implement SubmissionsModule: POST /submissions endpoint with scoring algorithm from packages/game-engine

- Implement game-engine package: maskGraph() + scoreSubmission() functions with full test coverage (Jest)

- Persist submissions to DB: create Submission record, update User XP on pass

- GET /submissions/me: paginated user submission history

- GET /components: list all component types with icon S3 keys + descriptions

- Add NestJS ThrottlerGuard on submissions endpoint (10/minute per user)

- Set up S3 bucket for component icons; upload all SVG icon assets

## Frontend Tasks

- Build Problem List Page (/problems): card grid with difficulty badge, category, completion status

- Build Game Canvas Page (/problems/[slug]): full React Flow implementation

  - Implement ComponentNode, BlankSlotNode, FilledSlotNode, ActorNode custom node types

  - Implement LabelEdge custom edge type with text labels

  - Implement ComponentPalette with DnD Kit draggable chips

  - Implement drop handling: slot accepts dragged component → FilledSlotNode renders

  - Implement SubmitButton state machine (waiting → ready → loading → done)

- Build Result Overlay: score ring (SVG pathLength), humorous message, pass/fail state, action buttons

- API integration: connect all pages to NestJS API via React Query (TanStack Query)

- Loading skeletons for all data-fetched pages

## Sprint 2 Acceptance Criteria

| Criterion | Backend | Frontend |
| --- | --- | --- |
| Full game loop works end-to-end: select → drag → submit → see score | ✅ | ✅ |
| Scoring algorithm: 100% pass, 50% partial, 0% all wrong — all correct | ✅ | — |
| Each page load shows new random blank slots | ✅ | ✅ |
| Submission persisted and retrievable via GET /submissions/me | ✅ | — |
| Component palette drag-and-drop works on desktop Chrome + Firefox | — | ✅ |
| React Flow canvas pans and zooms without performance issues | — | ✅ |
| Game engine unit tests: > 90% coverage | ✅ | — |

Sprint 3: Polish & Feedback

⏱ 2 weeks   🎯 Goal: Delightful animations, explanation panel, user dashboard

## Backend Tasks

- GET /problems/:slug/solution endpoint: returns full canonical graph + slot explanations (only after ≥1 submission)

- Dashboard stats endpoint: GET /users/me/stats → { totalXP, solved, streak, accuracy, categoryBreakdown }

- Submission history heatmap data: GET /users/me/activity → daily submission counts for last 90 days

- Add 3 more problem graphs: TikTok, WhatsApp, Zoom (seed script)

## Frontend Tasks

- Landing page: add all Motion animations (hero staggered reveal, scroll-triggered section reveals, magnetic CTA buttons)

- Game canvas: add all slot animations (pulse on empty, scale on drag-over, spring-scale on fill)

- Result overlay: confetti burst on pass (canvas-confetti), score ring animation, Motion overlay entrance

- Build Explanation Panel: slot-by-slot breakdown with correct/incorrect indicators, video links, canvas re-render with colored slots

- Build User Dashboard (/dashboard): stats row, activity heatmap, recent submissions, category progress rings

- Tablet touch support for drag-and-drop (DnD Kit pointer sensor for touch)

- Add component hover tooltips: description popup + "Learn more" video link

- Accessibility pass: keyboard navigation for game canvas, aria-labels, focus management on result overlay

- Add useReducedMotion() guard to all Motion animations

## Sprint 3 Acceptance Criteria

| Criterion | Backend | Frontend |
| --- | --- | --- |
| Explanation panel shows correct answer with explanation for each slot | ✅ | ✅ |
| Confetti fires correctly on 100% score only | — | ✅ |
| Dashboard loads user stats and heatmap correctly | ✅ | ✅ |
| Game works on iPad Safari via touch drag | — | ✅ |
| Lighthouse accessibility score ≥ 85 on game canvas page | — | ✅ |
| 5 total problems seeded and playable | ✅ | ✅ |
| No layout shift (CLS < 0.1) on any page | — | ✅ |

Sprint 4: Social & Discovery

⏱ 2 weeks   🎯 Goal: Leaderboard, sharing, search, problem filtering

## Backend Tasks

- Leaderboard: GET /leaderboard — top 50 by XP using Redis sorted set (ZREVRANGE); cached 60s

- Problem filtering: update GET /problems to accept ?difficulty=&category=&solved= query params

- Share tokens: POST /problems/:slug/share → returns short token; GET /share/:token → redirects to problem with preset state

- Add XP events: +50 XP on first pass, +10 on each attempt, streak bonus (+25 if daily streak ≥ 3)

- Notification system: POST /users/me/notifications mock endpoint (foundation for future email)

## Frontend Tasks

- Build Leaderboard Page (/leaderboard): top users table with rank badges, XP, avatar, solved count

- Share feature: "Share Challenge" button → copy URL toast; page shows friend's attempt context

- Problem list filters: difficulty tabs + category dropdown with URL-synced state

- Search: client-side fuzzy search on problem titles using fuse.js

- XP + streak animations: animated counter increment on XP gain; streak badge with fire emoji pulse

- User profile page (/profile/[username]): public stats view

- Social proof elements on landing page: live leaderboard teaser, "X engineers solved this today" counters

## Sprint 4 Acceptance Criteria

| Criterion | Backend | Frontend |
| --- | --- | --- |
| Leaderboard renders top 50 users from Redis sorted set | ✅ | ✅ |
| Share link opens same problem and shows sharing context | ✅ | ✅ |
| Filters correctly narrow problem list | ✅ | ✅ |
| XP increments with animation after each submission | ✅ | ✅ |
| Public profile page accessible without auth | ✅ | ✅ |

Sprint 5: Scale & Quality

⏱ 2 weeks   🎯 Goal: Production-ready: monitoring, performance, admin, more content

## Backend Tasks

- Add Prometheus metrics endpoint; configure CloudWatch alarms for p95 latency and error rate

- API integration tests: Supertest E2E tests for full game loop (auth → load problem → submit → score)

- Admin module (internal): CRUD for problems + problem graphs (simple REST; no public UI needed in v1)

- Add 5 more problem graphs: Uber, Twitter/X, Netflix, Airbnb, Discord (content sprint)

- Database connection pooling: configure PgBouncer on RDS or use Prisma connection limit settings

- Implement graceful shutdown: NestJS enableShutdownHooks() for ECS SIGTERM handling

## Frontend Tasks

- Lighthouse CI: configure GitHub Actions to run Lighthouse on each PR; fail if Performance < 80

- Error boundaries: add React error boundaries to game canvas and result overlay

- Sentry integration: configure @sentry/nextjs for client-side error tracking

- Bundle analysis: run @next/bundle-analyzer; identify and eliminate any chunk > 100KB

- E2E tests: Playwright test suite for critical paths (landing → login → play game → see result)

- Mobile read-only view: polished "Play on desktop" banner with canvas preview for mobile users

- SEO: meta tags, Open Graph images for each problem page (og:image via @vercel/og or custom API)

## Sprint 5 Acceptance Criteria

| Criterion | Backend | Frontend |
| --- | --- | --- |
| 10+ problems fully playable in production | ✅ | ✅ |
| Playwright E2E tests pass on CI | — | ✅ |
| NestJS E2E tests pass with > 80% route coverage | ✅ | — |
| Lighthouse Performance ≥ 80 on game page (desktop) | — | ✅ |
| CloudWatch alarms configured and sending to SNS | ✅ | — |
| Error tracking visible in Sentry dashboard | — | ✅ |
| Zero critical security vulnerabilities in npm audit | ✅ | ✅ |

# Definition of Done (All Sprints)

Every task is complete only when ALL of the following are true:

- Feature works in both light and dark mode

- No TypeScript errors (strict mode: no "any" types without explicit suppression comment)

- Responsive: works at 768px+ screen width

- Error states handled: API errors show toast notifications, not blank screens

- Loading states implemented: skeleton or spinner shown during async operations

- Code reviewed (self-review checklist for solo AI agent: no console.log in production, no hardcoded secrets, no unused imports)

- Feature branch merged to main after sprint increment; tagged with sprint number

🚨  AI Agent Critical: Never store secrets in code. All environment variables must be in .env.local (gitignored) for development. For production, all secrets are in AWS Secrets Manager and injected by ECS task definitions. See the Deployment Plan document for the complete env var list.

End of Sprint Plan